# Presentation Script: Ozar Chachamim Website Upgrade Strategy

Revised edition — updated July 1, 2026 to reflect work actually delivered and the adjusted, incremental roadmap.

# Slide 1: Introduction

Speaker:

"Shalom everyone. Today I will present the upgrade strategy for the Ozar Chachamim website — and, importantly, report on the first results. Our goal remains to make this resource a world-class network visualization platform for the sages of Israel, intuitive and accessible to everyone — from yeshiva students to international researchers. Since the original plan was drafted, the first improvement phase has already been implemented and verified in the browser."

# Slide 2: Current State — After Phase 1

Speaker:

"Our technical audit revealed a strong foundation: D3.js for network visualization and a clean single-page architecture. The first round of improvements has now been delivered:

- Unified color system: Era and connection colors are now defined once as CSS variables and shared by the graph, the map, and all panels — no more inconsistent hardcoded palettes.

- Responsive graph: The network now measures its real container and scales automatically with any screen size or rotation, and node layout is stable across reloads.

- Sidebar fix: A CSS bug that left the sidebar permanently open on tablets was found and fixed; the mobile bottom-sheet pattern was verified.

All changes were made as small, isolated functions — with no breaking changes to the existing visualization engine."

# Slide 3: The Data Layer — Rebuilt from the Primary Sources

Speaker:

"The most significant discovery was in the data itself. A faulty merge had left the site with 992 records — 669 of them completely empty — and zero connections between sages. We rebuilt the dataset directly from the project’s primary sources:

- 343 unique sages, de-duplicated and cleaned from the master CSV catalog (656 raw rows).

- 463 typed connections — teacher, student, influence, family, opposition — restored from the related-figures column and from earlier curated data, with direction corrected chronologically.

- Every sage now has a normalized historical era (7 canonical periods, zero unknowns), plus biography, core idea, tags, region and Spotify episode links (340 episodes).

- 102 sages are linked to the research corpus of 221 extracted documents.

The network is no longer a scatter of grey dots — it is a living map of the chain of tradition."

# Slide 4: Technical Approach — Incremental, Not Big-Bang

Speaker:

"The original draft proposed an immediate migration to Next.js, React and Tailwind CSS. After weighing it against the project’s working constraints, we adjusted course:

- Now: Deliver improvements as isolated, testable functions inside the existing vanilla JS + D3.js architecture. This is what Phase 1 proved: meaningful gains, zero regressions.

- Later: A framework migration (Next.js/React/Tailwind) remains on the table as an optional future phase — to be decided deliberately, not as a prerequisite for progress.

This keeps the site stable and continuously deployable while we improve it."

# Slide 5: Solving the Mobile Challenge

Speaker:

"Mobile responsiveness remains a top priority. Status:

- Done: Responsive graph scaling — the visualization adapts to any screen; bottom-sheet sage details on mobile; tablet sidebar behavior corrected.

- Next: A hamburger-style off-canvas menu for filters, progressive disclosure of advanced controls, and touch-target polish.

We design mobile-first from here on: every new feature is verified on a phone-sized viewport before desktop."

# Slide 6: The Roadmap — Revised

Speaker:

"Our plan now has four phases, and the first is complete:

- Phase 1 ✓: Quick wins + data rebuild — unified colors, responsive graph, sidebar fix, 343 sages / 463 connections. Delivered and verified July 1, 2026.

- Phase 2: Mobile UX polish — off-canvas filters, progressive disclosure, guided tour for first-time users.

- Phase 3: Discovery & performance — unified search and filtering across all tabs, richer sage panels, lazy loading for large datasets.

- Phase 4 (optional): Platform decision — evaluate the Next.js/React migration with real usage data in hand.

"

# Slide 7: Next Steps — AI-Driven Implementation

Speaker:

"The workflow proved itself: the entire first phase — code, data pipeline, and browser verification — was executed with AI tooling (Claude/Cowork) under human review, guided by the project’s own governance files. Immediate next steps:

- Commit and deploy Phase 1 to production (Vercel).

- Synchronize the rebuilt dataset with the Supabase backend.

- Begin Phase 2 mobile UX work.

We are not proposing a transformation — we are already in the middle of one. Thank you."